August: Business Understanding

September: Data Understanding and Preparation

Sprint #1: Business Understanding

| 8/22

| Project Understanding

| Defining the Problem

| Due 9/4

Sprint #2: Data Understanding

| 9/5

| Choose Datasets

| Data Processing and Visualization

| Initial Data Analysis

| Due 9/18

October: Modeling and Evaluation

Sprint #3:

| 9/19

| Choose Model

| Feature Selection

| Due 10/9

Sprint #4:

| 10/10

| Choose Evaluation Metric

|

| Due 10/23

November: Iteration

Sprint #5:

| 10/24

| Presentation Planning

|

| Due 11/6

Sprint #6:

| 11/7

| Finalize Technical Paper

|

| Due 11/20

December: Preparing Your Presentation

Sprint #7:

| 11/21

| Finalize Presentation

| Due 12/4